# Project Plan

## Project Title: ARTNEST – Personal Museum Memory & Wishlist

## Course: IN-SDE-EN-CMK

## IN-SDE2

Table of Contents

1.	Context	1

2.	Problem Statement	1

3. Solution	2

4. Goal of the Project	2

5. Assignment	2

6. Scope	3

7. Conditions	3

8. Project Roles	3

9. Time Plan	4

10. Challenges and Risks	5

11. Conclusion	5

# Context

This project is part of the Fontys ICT curriculum and focuses on designing and developing a web application that enhances personal museum experiences.

Museum visitors often encounter many artworks in large exhibitions, making it difficult to track what they have seen or plan what they want to see. While general art platforms exist, there is currently no dedicated system that combines artwork discovery with personal memory tracking and reflection.

ARTNEST aims to address this gap by creating a structured digital space for users to explore, save, and reflect on artworks.

# Problem Statement

Museum visitors frequently experience the following challenges:

- Missing important artworks in large museums

- Not knowing the exact location of specific works

- Forgetting details after leaving the museum

- Lacking a personal system to track visits and reflections

Existing platforms focus mainly on general art exploration or trip planning, but they do not provide a personalized reflection-based experience.

A digital solution is needed to combine artwork discovery with structured personal documentation.

# 3. Solution

Develop a web-based platform called ARTNEST that allows users to:

- Search for artworks by artist, museum, or city

- Save artworks to a personal wishlist

- Mark artworks as visited

- Write personal reflections

- Track their museum journey over time

The system will integrate practical information (artwork data, museum details) with personal engagement features (notes and reflections).

# 4. Goal of the Project

The goal of ARTNEST is to design and implement a functional web prototype that demonstrates:

- Clear frontend design with a defined artistic identity

- Backend structure with secure data handling

- Database integration for user and artwork data

- Logical user flow and structured functionality

Desired outcomes:

- Users can create accounts and manage personal collections

- Users can search and filter artworks

- Users can track visited artworks

- Users can store reflections in a structured way

If no such solution exists, museum visitors continue relying on memory, scattered notes, or unrelated tools.

# 5. Assignment

Build a functional prototype of ARTNEST as a personal museum memory platform.

Requirements:

- User registration and login

- Artwork search functionality

- Artwork detail page

- Wishlist system

- Mark as visited feature

- Personal reflection section

- SQL database integration

- Clear documentation and reflection report

# 6. Scope

The project includes:

- User authentication

- Artwork search and filtering

- Wishlist management

- Marking artworks as visited

- Personal reflection storage

- SQL database integration

The project does not include:

- Real-time social features

- Public sharing functionality

- Mobile app development

- AI-based recommendations

- External museum API integrations (unless time allows)

# 7. Conditions

The project will be developed using:

- C#

- ASP.NET Core (Razor Pages or MVC)

- HTML / CSS / JavaScript

- SQL database (SQLite or SQL Server)

- Figma for wireframes and UI design

The application must follow structured backend logic and demonstrate secure data handling.

# 8. Project Roles

Anita Ivanova – Developer & Designer

Responsibilities:

- Frontend development (HTML/CSS/JS)

- Backend development (C#, ASP.NET Core)

- Database structure and integration

- Wireframes and UI system design

- Documentation and reflection

Support:

- Fontys Coaches – Supervisors and feedback providers

# 9. Time Plan

Phase 1 – Research & Planning

- Finalize concept

- Define features

- Create wireframes

Phase 2 – Backend Setup

- Database schema design

- Authentication implementation

- Basic CRUD operations

Phase 3 – Core Features

- Artwork search

- Wishlist functionality

- Visited artwork tracking

Phase 4 – Reflection System

- Reflection form

- Database storage

- Display personal entries

Phase 5 – Testing & Optimization

- Debugging

- UI consistency improvements

- Final documentation

# 10. Challenges and Risks

### Challenges

- Designing efficient search functionality

- Structuring database relationships correctly

- Balancing aesthetic design with usability

- Managing time effectively

### Risks

- Incorrect database relationships

- Incomplete implementation of core features

- Time overestimation for UI polishing

Mitigation strategy:

- Develop core features first

- Test incrementally

- Keep scope realistic

# 11. Conclusion

This project plan outlines a structured and realistic approach to developing ARTNEST. The scope is appropriate for the timeframe and demonstrates both technical and design-oriented competencies. The final product aims to combine functionality and artistic identity in a meaningful digital experience for museum visitors.