# Project Plan — Artnest

Project: Artnest
Course: CodeforGood
Date: 03.04.2026
Version: 1
State: Initial planning

# 1. Project assignment

## 1.1 Context

Many emerging artists struggle to find a platform where they can present their work, connect with audiences, and gain visibility. Existing platforms are often overcrowded or difficult for new artists to enter.

Artnest aims to provide a digital platform where artists can showcase their artwork, share their creative process, and interact with users who are interested in discovering new art.

The platform will allow artists to upload artwork and provide descriptions, while visitors can explore different artists and their work in a structured and accessible way.

## 1.2 Goal of the project

The goal of this project is to design and develop Artnest, a web-based platform that enables artists to present their artwork and allows users to explore and discover new artists.

The system should provide:

- A platform for artists to upload and manage their artworks

- A structured way for users to browse and discover art

- Clear presentation of artist profiles and artwork information

- A scalable and modular system that can be extended in the future

The platform should be easy to use and accessible for both artists and visitors.

## 1.3 Scope and preconditions

### Inside scope

- Platform where artists can upload and present artworks

- Artist profiles with basic information

- Users can browse and explore artworks

- Structured presentation of artworks and artists

- Basic filtering or categorization of artworks

### Outside scope

- Online payments or artwork selling

- Complex recommendation algorithms

- External integrations with other platforms

- Full production-level security and scaling

- Advanced analytics

## 1.4 Strategy

The project will follow the Agile Scrum methodology.

The development process will be divided into short sprints, where each sprint produces a working part of the system.

During each sprint the team will:

- Define tasks and goals

- Develop and test features

- Review progress

- Collect feedback

- Improve the system based on feedback

Regular meetings such as daily stand-ups, sprint reviews, and retrospectives will help the team stay aligned and continuously improve the development process.

This approach allows flexibility and ensures that the project evolves according to the needs of the stakeholders.

# 1.5 Research questions

During the development of Artnest several research questions need to be explored.

### Research Question 1

What is the most effective way to structure artwork and artist data in the system?

Approach:

- Study similar platforms

- Analyze data models

- Design and test database structures

Method:

- Literature research

- Prototyping

### Research Question 2

How can the user interface be designed so users can easily explore artworks?

Approach:

- Study UX patterns used in creative platforms

- Test simple prototypes

Method:

- UX research

- Prototyping

- User feedback

### Research Question 3

What technologies are most suitable for building a scalable web platform?

Approach:

- Compare possible frameworks and tools

- Evaluate advantages and limitations

Method:

- Technical research

- Small development experiments

# 1.6 End products

The project will produce several deliverables.

### Product Breakdown Structure (PBS)

1. Project Plan
This document describing the project goals, strategy, risks, and planning.

2. Requirements Documentation
Description of functional and non-functional requirements.

3. System Design / Architecture Document
Description of the system structure, components, and technologies.

4. Application Prototype / Web Platform
The working Artnest platform where artists can upload artworks and users can explore them.

5. Testing Documentation
Documentation of the testing process and results.

6. Final Project Report / Reflection
Evaluation of the project and reflection on the development process.

# 3. Activities and time plan

## 3.1 Phases of the project

The project will consist of several phases.

Phase 1 – Analysis

- Understand the problem

- Define requirements

- Identify stakeholders

Phase 2 – Design

- Design system architecture

- Define database structure

- Create UI concepts

Phase 3 – Implementation

- Develop the web platform

- Implement core features

- Integrate components

Phase 4 – Testing

- Perform unit testing

- Perform integration testing

- Fix bugs and improve stability

Phase 5 – Finalization

- Prepare documentation

- Final testing

- Project presentation

## 3.2 Time plan and milestones

| Phase | Effort | Start | Finish |
| --- | --- | --- | --- |
| Analysis | Week 1 | Start project | Week 1 |
| Design | Week 2 | Week 2 | Week 3 |
| Implementation | Week 3 | Week 3 | Week 6 |
| Testing | Week 6 | Week 6 | Week 7 |
| Final delivery | Week 7 | Week 7 | Week 8 |

# 4. Testing strategy and configuration management

## 4.1 Testing strategy

Several testing levels will be used.

Unit Testing

- Test individual components and functions.

Integration Testing

- Ensure components interact correctly.

System Testing

- Validate that the complete platform works as expected.

Acceptance Testing

- Verify that the system meets stakeholder requirements.

Automated tests will be used where possible to ensure consistent quality.

## 4.2 Test environment and required resources

The project will use the following development environment.

Development Environment

- Local development machines

- Version control (Git or similar)

- Development framework used for the platform

Testing Environment

- Test builds of the application

- Local testing of features before release

Required resources include:

- Development tools

- Hosting or testing environment

- Team collaboration tools

# 5. Finances and risk

## 5.1 Risk and mitigation

| Risk | Prevention | Mitigation |
| --- | --- | --- |
| Requirements change | Regular communication with stakeholders | Adapt project scope |
| Technical challenges | Early prototyping and research | Adjust technology if needed |
| Time constraints | Clear sprint planning | Reprioritize tasks |